Project Planning and Management Document

______________________________________________________________________________________

AI Based Clinical Record Summarization System

Digital Egypt Pioneers Initiative – DEPI

Track: Generative AI Professional

| Company | Group | Team Number |
| --- | --- | --- |
| Skills Dynamix | CAI4_AIS3_S4 | 3 |

Supervisor: Dr. Noureldin Magdy

Prepared By:

- Ahmed Hesham Kamel

- Gamal Mohamed Gad

- Mahmoud Mohamed El Faham

- Youssef Yassin Ibrahim

# Table of Contents

Table of Contents	1

Acknowledgement	2

Abstract	3

Introduction	4

Chapter 1 — Project Proposal & System Overview	5

1.1 Project Overview	6

1.2 Problem Statement	6

1.3 Proposed Solution	6

1.4 Project Objectives	7

1.5 Project Scope	7

1.5.1 In Scope	8

1.5.2 Out of Scope	8

1.6 System Architecture Overview	8

1.7 Technology Stack	9

1.8 Expected Outcomes	10

Chapter 2 — Project Planning & Management	11

2.1 Team Structure & Responsibilities	12

2.2 Development Methodology	12

2.3 Project Timeline	13

2.4 Milestones & Deliverables	14

2.5 Resource Allocation	14

2.6 Development Workflow	15

2.7 Risk Assessment & Mitigation Plan	16

2.8 Key Performance Indicators	17

2.9 Quality Assurance Strategy	17

2.10 Ethical & Safety Constraints	19

2.11 Demo Preparation Strategy	20

Chapter 3 — Requirements Gathering	20

3.1 Stakeholder Analysis	20

3.2 User Stories & Use Cases	21

3.2.1 User Stories	21

3.2.2 Use Case 1 – Ask a Question	21

3.2.3 Use Case 2 – View Patient Timeline	22

3.2.4 Use Case 3 – Retrieve Allergy History	22

3.3 Functional Requirements	22

3.4 Non-Functional Requirements	23

3.4.1 Performance Requirements	23

3.4.2 Reliability Requirements	23

3.4.3 Usability Requirements	23

3.4.4 Security Requirements	23

3.4.5 Maintainability Requirements	23

3.4.6 Reproducibility Requirements	23

Conclusion	24

# Acknowledgement

First and foremost, we would like to express our sincere gratitude to Allah, whose guidance and support enabled us to complete this graduation project successfully.

We would like to extend our appreciation to the Digital Egypt Pioneers Initiative (DEPI) for providing us with the opportunity to develop our technical and practical skills through a real AI engineering project. We are also thankful to Skills Dynamix for their valuable training, guidance, and continuous support throughout the program.

We would like to express our deep appreciation to our supervisor, Noureldin Magdy, for his guidance, feedback, and encouragement during the different stages of the project. His support helped us refine our ideas, improve our technical direction, and maintain a clear and realistic project scope.

We are also grateful to all instructors, mentors, and colleagues who supported us during the learning and development process. Their advice and feedback contributed significantly to improving the quality of our work.

Finally, we would like to thank all team members for their commitment, collaboration, and effort in completing this project. Each member contributed to a specific part of the system, including data generation, validation, retrieval, backend development, frontend implementation, testing, documentation, and demo preparation.

# Abstract

The AI Based Clinical Record Summarization System is an academic AI engineering project developed as part of the Digital Egypt Pioneers Initiative (DEPI). The project aims to build a safe and structured Retrieval-Augmented Generation system that retrieves and summarizes information from synthetic clinical records.

The system is designed to help users search through synthetic patient records, retrieve relevant medical history, generate citation-grounded summaries, display patient timelines and surface documented allergy history. The project uses a modular architecture that includes a FastAPI backend, Streamlit frontend, ChromaDB vector database, Sentence Transformers embeddings, Groq API, and Docker for reproducible local execution.

The system follows a validation-first and retrieval-first approach. Synthetic patient records are validated before ingestion, then converted into semantic chunks and stored in ChromaDB for retrieval. When a user submits a question, the system retrieves relevant record sections and generates an answer based only on the retrieved evidence. Source citations are displayed with the generated response to improve transparency and reduce unsupported output.

This project does not provide medical diagnosis, treatment recommendations, disease prediction, or clinical decision-making. It is strictly an educational prototype that demonstrates safe retrieval, summarization, citation-based answers, and responsible AI system design.

# Introduction

Artificial Intelligence has become an important part of modern information systems, especially in fields that depend on large volumes of structured and unstructured records. In healthcare-related environments, medical information may be distributed across visit notes, laboratory results, prescriptions, allergy records and timelines. Organizing this information clearly can support faster review and better access to documented records.

The AI Based Clinical Record Summarization System is an academic AI engineering project designed to demonstrate how Retrieval-Augmented Generation can be used to retrieve and summarize synthetic clinical records. The system focuses on grounded retrieval, citation-supported answers, patient timeline presentation and allergy history retrieval.

This project is educational in purpose. It is not a real medical product and is not intended for clinical deployment. The system does not generate clinical decisions. It only retrieves and summarizes documented synthetic records within the project dataset.

# Chapter 1 — Project Proposal & System Overview

## 1.1 Project Overview

The AI Based Clinical Record Summarization System is a Retrieval-Augmented Generation academic prototype that retrieves and summarizes information from synthetic patient records. The system is designed to help users ask questions about a patient’s documented history and receive grounded answers supported by source citations.

The user interacts with the system through a Streamlit frontend. The frontend allows the user to select a patient, submit a question, view a summarized response, inspect citations, review a patient timeline, and retrieve allergy history.

The backend is built using FastAPI. It receives user requests, calls the retrieval layer, prepares the retrieved context, and returns grounded responses to the frontend. ChromaDB is used as the local vector database for storing embedded record chunks. The system uses retrieved record sections as evidence before generating any answer.

The main role of the project is to demonstrate safe retrieval and summarization. Every answer should be based on available synthetic records, and citations should be displayed to show where the answer came from.

## 1.2 Problem Statement

Medical records can be difficult to review when patient information is distributed across multiple visits, notes, prescriptions, laboratory results, allergy records, and timelines. Even within a synthetic academic dataset, manual review can become time-consuming when relevant details are fragmented across several files and formats.

Users may need to answer questions such as:

- What happened during the patient’s latest documented visit?

- Which allergy records are documented for the patient?

- What medications are recorded across the patient’s visits?

- How did a specific laboratory value change over time?

Without an organized retrieval system, users must manually search through multiple records and connect related information across visits.  Unstructured notes and distributed patient records can make this process more difficult because important details may not be stored in a single consistent location.

This project addresses the information retrieval problem by creating a system that can search synthetic clinical records, retrieve relevant evidence, summarize documented history, and display citation-supported answers.

## 1.3 Proposed Solution

The proposed solution is a modular Retrieval-Augmented Generation system that retrieves relevant synthetic patient record sections before generating an answer. The system combines a FastAPI backend, Streamlit frontend, ChromaDB vector storage, Sentence Transformers embeddings, and Groq API response generation.

- At a high level, the solution works as follows:

- Synthetic patient records are generated and stored as JSON files.

- Records are validated using the finalized V1–V11 validation rules.

- Only validated records proceed to SOAP narrative generation and ingestion.

- Valid records are converted into searchable chunks with metadata.

- Chunks are embedded and stored in ChromaDB.

- The user submits a question through Streamlit.

- FastAPI sends the query to the retrieval layer.

- Relevant chunks are retrieved from ChromaDB using semantic search and metadata filtering.

- The answer is generated using retrieved context only.

- The frontend displays the answer with source citations.

The validation workflow is a mandatory quality gate. It includes chronological checks, allergy contradiction checks, impossible vital checks, required-field checks, prior-visit reference checks, duplicate ID detection, enum validation, date format validation, BP-in-labs prohibition, forbidden timeline field detection, and medication whitelist validation. The ingestion pipeline is blocked until validation reports show zero FAIL violations.

## 1.4 Project Objectives

The project objectives are:

- Build a modular academic RAG system for synthetic clinical record retrieval and summarization.

- Generate and organize synthetic patient records in a consistent structure.

- Validate patient records before ingestion into the retrieval system.

- Retrieve relevant record sections based on user questions.

- Generate grounded summaries using retrieved evidence only.

- Display citations for generated answers.

- Provide patient timeline generation from visit history.

- Support documented allergy history retrieval.

- Provide a Streamlit demo interface suitable for DEPI evaluation.

- Use Docker to support reproducible local execution.

- Prepare professional documentation and a stable final demo.

## 1.5 Project Scope

### 1.5.1 In Scope

The project includes:

- Retrieval from synthetic patient records.

- Summarization of documented patient history.

- Timeline generation from visit data.

- Allergy history retrieval from documented records.

- Citation display for grounded answers.

- FastAPI backend development.

- Streamlit frontend development.

- ChromaDB local vector storage.

- Validation workflow before ingestion.

- Docker-based reproducibility for local demo execution.

### 1.5.2 Out of Scope

The project does not include:

- Medical diagnosis.

- Treatment recommendation.

- Disease prediction.

- Real hospital integration.

- Real patient records.

- Clinical decision support.

- Production healthcare deployment.

- FHIR or HL7 hospital system integration.

- Large-scale cloud infrastructure.

- Autonomous medical reasoning.

## 1.6 System Architecture Overview

The system architecture is divided into clear layers.

Frontend Layer

- The frontend is built using Streamlit. It provides the user interface for patient selection, question submission, answer viewing, citation display, timeline review and allergy history review.

Backend Layer

- The backend is built using FastAPI. It receives requests from the frontend, validates inputs, calls the RAG layer, and returns structured responses. The backend coordinates system components but does not duplicate retrieval, ingestion, validation, or frontend logic.

RAG Layer

- The RAG layer retrieves relevant chunks from ChromaDB and prepares grounded context for answer generation. It is responsible for retrieval, prompt construction, grounding, citation formatting, and response generation. The system follows the rule that no generated answer should be produced without retrieved evidence. If retrieved evidence is insufficient, the system avoids generating unsupported medical answers and instead limits responses to available documented evidence.

Vector Storage Layer

- ChromaDB stores embedded chunks created from validated synthetic patient records. Metadata filtering supports patient-scoped retrieval, source-type filtering, temporal filtering, and retrieval precision improvement. This allows the system to narrow retrieval to a specific patient, prioritize relevant source types such as lab results or allergy records, and improve the quality of evidence returned to the answer-generation layer.

Blood Pressure Handling Rule

- Blood pressure is treated as a vital sign only. It exists only inside the visit vitals object and must never appear inside laboratory records, lab metadata, or ChromaDB metadata. Queries related to blood pressure are answered through grounded doctor-note text, particularly the SOAP objective section, rather than through metadata filtering.

This modular architecture keeps the project practical for a student team while maintaining clear separation between data generation, validation, retrieval, backend, frontend, testing, deployment, and documentation.

## 1.7 Technology Stack

| Technology | Role in the Project |
| --- | --- |
| Python | Main programming language for data generation, validation, backend logic, retrieval, and scripts. |
| FastAPI | Backend framework used to expose system endpoints and coordinate request handling. |
| Streamlit | Frontend framework used to build the interactive demo interface. |
| ChromaDB | Local vector database used to store and retrieve embedded record chunks. |
| Sentence Transformers | Used to generate embeddings for record chunks and user queries. |
| Groq API | Used to generate natural language responses from retrieved context. |
| Docker | Used to support reproducible local execution for the final demo. |

## 1.8 Expected Outcomes

The final system is expected to provide a working academic demonstration of RAG-based clinical record retrieval and summarization using synthetic data.

Expected outcomes include:

- A validated synthetic patient dataset.

- A working retrieval pipeline using ChromaDB.

- A FastAPI backend with core endpoints.

- A Streamlit frontend with demo-ready screens.

- Patient timeline display.

- Documented allergy history retrieval.

- Grounded answers with citations.

- A Docker-based local execution workflow.

- Professional documentation suitable for DEPI submission.

The expected outcome is a stable educational prototype, not a production medical system.

# Chapter 2 — Project Planning & Management

## 2.1 Team Structure & Responsibilities

The team structure follows the final ownership model defined for the project. Each member has a clear technical area to reduce overlap, improve accountability, and support stable integration.

| Team Member | Assigned Role | Main Responsibilities |
| --- | --- | --- |
| Ahmed Hesham Kamel | Team Leader & Data Engineering Lead | Lead project coordination, manage dataset structure, supervise synthetic data generation, own validation workflow, maintain constants and schema decisions, prepare showcase patients, and support documentation. |
| Gamal Mohamed Gad | Retrieval-Augmented Generation Engineer | Own chunking, metadata construction, embedding workflow, ChromaDB ingestion, retrieval testing, grounding logic, citation formatting, and retrieval quality improvement. |
| Youssef Yassin Ibrahim | Backend & Frontend Engineer | Develop backend API routes, request and response schemas, backend service orchestration, health endpoint, API testing, frontend-backend integration, build the Streamlit interface, implement patient selection, display grounded answers and citations, and develop timeline and allergy history views. |
| Mahmoud Mohamed El Faham | DevOps & Testing Engineer | Own Docker setup, local reproducibility, scripts, logs, test execution, smoke checks, demo warmup, environment documentation, and final integration stability. |

This distribution gives each member a distinct area of ownership while still allowing collaboration during integration, testing, documentation, and demo preparation.

## 2.2 Development Methodology

The project follows a modular incremental development approach. Each system component is developed in dependency order so that later components are built only after their required foundations are stable.

The development methodology is based on four principles.

First, the team follows a validation-first approach. Synthetic patient records must be checked before they are used in ingestion or retrieval. This prevents invalid data from entering ChromaDB and affecting the quality of generated answers.

Second, the project follows a retrieval-first philosophy. Retrieval quality is the most important engineering priority because the system depends on retrieving the correct evidence before generating an answer. Frontend integration should proceed only after retrieval quality becomes stable and reliable.

Third, the team uses modular development. Data generation, validation, ingestion, RAG, backend, frontend, testing, and deployment are separated into clear folders and responsibilities.

Fourth, the project uses incremental integration. Each component is tested independently before being connected to the next layer. This reduces the risk of late-stage integration failure.

## 2.3 Project Timeline

| Week | Phase | Main Activities | Milestone |
| --- | --- | --- | --- |
| Week 1 | Foundation & Schema Setup | Confirm repository structure, define constants, prepare schema, create pilot patients, begin validation workflow. | Initial schema and pilot records are ready. |
| Week 2 | Dataset Generation | Generate full synthetic patient dataset, prepare demographics, visits, vitals, labs, medications, and allergy registry. | Full synthetic dataset draft is completed. |
| Week 3 | Validation & SOAP Generation | Run validation, fix failed records, generate SOAP narratives, and audit SOAP output. | Dataset passes validation and SOAP narratives are ready. |
| Week 4 | Ingestion & RAG Retrieval | Build chunking workflow, create metadata, ingest chunks into ChromaDB, run retrieval tests, inspect top results. | Retrieval pipeline works on validated records. |
| Week 5 | Backend Development | Build FastAPI endpoints for query answering, timeline, summary, and health checks. Test responses and citations. | Backend endpoints are stable. |
| Week 6 | Frontend Integration | Build Streamlit UI, connect frontend to backend, display citations, timeline, allergy history, and patient summaries. | End-to-end demo interface works. |
| Week 7 | Docker, Testing & Hardening | Prepare Docker workflow, run integration tests, run smoke checks, create fallback screenshots. | Stable local demo build is ready. |
| Week 8 | Documentation & Demo Rehearsal | Finalize README, report, demo script, presentation flow, fallback plan, and repeated rehearsals. | Final project is ready for DEPI evaluation. |

## 2.4 Milestones & Deliverables

| Milestone | Deliverable | Description |
| --- | --- | --- |
| Dataset Generation | Synthetic patient records | Fictional patient JSON records organized according to the project schema and scope. |
| Validation Pipeline | V1–V11 validation reports | A validation workflow that checks record consistency before SOAP generation and ingestion. |
| SOAP Narrative Generation | Visit narratives | SOAP-style text generated from structured facts for use in doctor-note chunks. |
| RAG Implementation | Retrieval pipeline | Chunking, metadata construction, embeddings, ChromaDB ingestion, retrieval logic, grounding, and citation formatting. |
| Backend APIs | FastAPI service | Endpoints for query answering, timeline retrieval, summary retrieval, and health checks. |
| Frontend UI | Streamlit demo | User interface for asking questions, viewing answers, citations, timeline, allergy history, and patient summaries. |
| Docker Setup | Reproducible local execution | Docker configuration for running backend and frontend consistently. |
| System Analysis & Design Package | UML, ERD, DFD, deployment, UI/UX, and API documentation | Separate design documentation prepared to satisfy DEPI documentation requirements and support evaluator review. |
| Final Demo | Scripted presentation flow | Prepared demo using showcase patients, known queries, grounded answers, citations, and fallback screenshots. |
| Documentation | Academic and technical documents | README, planning document, architecture notes, validation documentation, demo script, API documentation, and fallback plan. |

The System Analysis & Design package is maintained separately from this planning document. It contains UML diagrams, system analysis artifacts, ERD, DFD, deployment diagrams, UI/UX deliverables, and API documentation. This separation keeps the planning report focused on management, workflow, ownership, risks, resources, and execution while ensuring that DEPI design deliverables are documented clearly in their appropriate package.

## 2.5 Resource Allocation

Human Resources

- The project team consists of four members with clearly defined ownership areas. Ahmed Hesham Kamel serves as Team Leader and Data Engineering Lead, responsible for coordination, synthetic data generation, validation, schema control, constants, showcase patients, and documentation support. Gamal Mohamed Gad serves as the Retrieval-Augmented Generation Engineer, responsible for ingestion, chunking, metadata construction, embeddings, ChromaDB retrieval, grounding, citations, and retrieval testing. Youssef Yassin Ibrahim serves as the Backend and Frontend Engineer, responsible for backend routes, request and response schemas, API testing, frontend-backend integration, the demo interface, patient selection, answer and citation display, timeline view, and allergy history view. Mahmoud Mohamed El Faham serves as the DevOps and Testing Engineer, responsible for Docker setup, local reproducibility, scripts, logs, test execution, smoke checks, demo warmup, and final integration stability.

APIs and AI Resources

- Groq API is used for answer generation based on retrieved context.

Tools and Infrastructure

- The project uses Python, FastAPI, Streamlit, ChromaDB, Sentence Transformers, Groq API, Docker, GitHub, local JSON files, and local logs. The infrastructure remains local-first and suitable for an academic demo. The project does not require cloud-scale infrastructure, Kubernetes, microservices, or a production hospital database.

Local Development Setup

- Each team member should be able to run their assigned component locally. Docker is used to reduce environment issues during final integration. Environment variables should be documented clearly in .env.example, including API keys, backend URLs and ChromaDB paths.

## 2.6 Development Workflow

The team uses GitHub for collaboration and version control. The workflow is designed to keep the main branch stable and reduce integration problems.

The recommended workflow is:

- The main branch contains stable code only.

- Each member works on a dedicated feature branch.

- Branches should match the area of work.

- Pull requests are used before merging.

- The responsible owner reviews changes in their folder.

- Validation and relevant tests are run before merging.

- Documentation is updated when workflows or interfaces change.

- A stable commit is tagged before the final demo.

Suggested branch names include:

- data-validation

- rag-ingestion

- backend-api

- Frontend-ui

- docker-testing

- documentation

The frontend should not be developed as the primary system layer before retrieval is stable. A polished interface cannot compensate for weak retrieval quality. The preferred sequence is validated data, ingestion, retrieval testing, backend integration, frontend integration, Docker hardening, and demo rehearsal.

Pull requests should include a clear summary, changed folders, test command used, and screenshots or logs if UI or demo behavior changed.

## 2.7 Risk Assessment & Mitigation Plan

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Weak retrieval quality | The system may return irrelevant chunks, causing weak or unsupported answers. | Test retrieval early, inspect top results, improve chunk text, tune retrieval settings, and prioritize RAG quality before UI polish. |
| Scope creep | Extra features may delay required work and reduce stability. | Keep scope locked, reject non-essential additions before the demo, and focus on required deliverables. |
| Invalid synthetic data | Inconsistent records may produce incorrect retrieval results. | Run validation before ingestion, fix failed records, and manually review showcase patients. |
| Demo instability | The system may fail during presentation due to integration or environment issues. | Use Docker, run smoke tests, rehearse scripted queries, warm up the system, and prepare fallback screenshots. |
| Backend/frontend mismatch | Frontend may not display backend responses correctly. | Define stable response formats, test API endpoints first, then connect frontend. |
| Missing citations | Answers may appear unsupported if citations are not displayed. | Treat citations as required output from the RAG/backend layer and test citation display in the UI. |
| Team dependency delays | One member may be blocked by another component not being ready. | Follow the dependency order, share daily progress, and define clear handoff points. |

## 2.8 Key Performance Indicators

| KPI | Target Measurement |
| --- | --- |
| Retrieval relevance | At least 85% of scripted demo queries retrieve the expected source type in the top results. |
| Validation success rate | Final approved patient records must show zero FAIL violations before ingestion. |
| Validation coverage | V1–V11 checks must cover chronological order, allergy contradictions, impossible vitals, required fields, references, duplicate IDs, enums, date format, BP-in-labs prohibition, forbidden timeline fields, and medication whitelist rules. |
| API response stability | Core endpoints should return valid structured responses during repeated local tests. |
| Citation coverage | Query responses should display relevant citations for retrieved evidence. |
| Successful demo queries | At least 10 prepared demo queries should return expected grounded answers. |
| Frontend stability | Streamlit demo flow should complete repeatedly without crashes. |
| Docker reproducibility | Backend and frontend should run successfully from the documented Docker workflow. |

## 2.9 Quality Assurance Strategy

Quality assurance focuses on correctness, stability, retrieval quality, and demo readiness.

Validation Testing
 Synthetic records are validated using the finalized V1–V11 validation architecture before SOAP generation and ingestion. The validation process checks chronological visit order, allergy contradictions, impossible vitals, required fields, prior-visit reference integrity, duplicate visit IDs, invalid enum values, date format, BP-in-labs violations, forbidden timeline_events fields, and medication whitelist compliance. It also enforces the CKD co-occurrence rule, where CKD is allowed only as a chronic-tier complication that co-occurs with both T2DM and HTN. The ingestion pipeline is blocked until validation reports show zero FAIL violations.

Enum and Medication Validation
 The validation workflow verifies locked enum values for conditions, visit types, lab types, flags, severity, frequency, route, tier, and sex. Medication records must follow the approved medication whitelist, valid frequency values, and valid route values. Any unsupported route, medication name, or enum value is treated as a validation failure.

Blood Pressure Validation
 Blood pressure is validated as a vital sign only. It must be stored inside visit vitals and must not appear in labs, lab metadata, or ChromaDB metadata. The validation workflow rejects BP values incorrectly placed in laboratory arrays.

Retrieval Testing
 The RAG engineer prepares retrieval tests for allergy questions, medication questions, lab trend questions, timeline questions, blood pressure questions, and summary questions. The retrieved chunks are reviewed to ensure that relevant evidence appears in the top results. BP-related questions should retrieve grounded doctor-note text rather than metadata-filtered lab records.

API Testing
 The backend engineer tests /query, /timeline/{patient_id}, /summary/{patient_id}, and /health before frontend integration. Each endpoint should return a stable response format, including answer text, citations, and relevant metadata where appropriate.

Frontend Testing
 The frontend engineer tests patient selection, query submission, answer display, citation display, timeline view and allergy history view. The frontend should communicate with the backend through API calls and should not bypass the backend to access retrieval or data storage directly.

Integration Testing
 The DevOps and Testing Engineer runs full end-to-end checks after backend and frontend integration. Docker startup, environment variables, ChromaDB availability and warmup queries are verified before demo rehearsal.

Demo Rehearsal
 The full team rehearses the final demo multiple times using scripted queries and showcase patients. The team prepares fallback screenshots for important demo moments before presentation.

## 2.10 Ethical & Safety Constraints

The project uses synthetic data only. It must not include real patient records or any connection to real hospital systems.

The system is an academic AI engineering prototype. It retrieves and summarizes documented synthetic records and displays citations. It must not be described as a clinical decision-making system or a tool for unsupported medical reasoning.

- The safety constraints are:

- Use synthetic patient data only.

- Generate answers from retrieved records only.

- Display citations for generated answers.

- Avoid unsupported medical conclusions.

- Do not present the system as a diagnostic tool.

- Do not present the system as a treatment recommendation tool.

- Do not present the system as a disease prediction tool.

- Use responsible terminology during documentation and presentation.

- Describe allergy functionality as retrieving documented allergy records, not allergy detection.

These constraints keep the system aligned with its educational purpose and prevent unsafe claims.

## 2.11 Demo Preparation Strategy

The demo should focus on a small number of carefully reviewed showcase patients. Each showcase patient should have a clear record story that supports grounded retrieval, timeline display, documented allergy history retrieval, and patient summary demonstration.

The demo should include:

- A grounded RAG query with citations.

- A patient timeline view.

- A documented allergy history retrieval example.

- A patient summary example based on retrieved records.

Before the demo, the team should validate all patient records and confirm that the validation report shows zero FAIL violations. ChromaDB should be populated from validated records only.

- Before the demo, the team should:

- Validate all patient records.

- Confirm ChromaDB is populated.

- Run warmup queries.

- Start backend and frontend successfully.

- Test showcase queries.

- Prepare fallback screenshots.

- Rehearse the presentation flow.

# Chapter 3 — Requirements Gathering

## 3.1 Stakeholder Analysis

Requirements gathering begins by identifying the stakeholders who interact with the system or are affected by its development. Understanding stakeholder expectations helps ensure that the project delivers the required functionality while remaining aligned with its educational objectives.

The primary stakeholders of the AI Based Clinical Record Summarization System are DEPI evaluators, the project supervisor, the development team, and end users interacting with the demonstration system.

DEPI evaluators require a well-structured AI engineering project that demonstrates retrieval, grounding, validation, and software engineering practices. The project supervisor requires a technically sound implementation with clear documentation, safe AI usage, and adherence to the approved project scope.

End users require an easy-to-use interface that allows them to retrieve information from synthetic patient records, view grounded answers, inspect citations, review patient timelines, and retrieve documented allergy history. The development team requires a modular architecture that supports maintainability, testing, integration, and collaborative development.

The needs of each stakeholder were considered during system design to ensure that the final solution remains practical, explainable, and suitable for academic evaluation.

## 3.2 User Stories & Use Cases

User stories describe the expected interactions between users and the system. They help translate stakeholder needs into practical system requirements.

### 3.2.1 User Stories

- As a user, I want to ask questions about a patient record so that I can quickly retrieve relevant information.

- As a user, I want to view citations so that I can verify the source of the generated answer.

- As a user, I want to view a patient timeline so that I can understand the chronological history of visits.

- As a user, I want to retrieve documented allergy history so that I can review allergy-related information.

- As a developer, I want patient records to be validated before ingestion so that invalid data does not affect retrieval quality.

### 3.2.2 Use Case 1 – Ask a Question

Actor: User

Precondition: A patient has been selected.

Main Flow:

- The user selects a patient.

- The user enters a question.

- The frontend sends the request to the backend.

- The backend retrieves relevant chunks from ChromaDB.

- The RAG pipeline generates a grounded response.

- The system displays the answer and citations.

Postcondition: The user receives a citation-supported answer.

### 3.2.3 Use Case 2 – View Patient Timeline

Actor: User

Main Flow:

- The user selects a patient.

- The user opens the timeline view.

- The backend retrieves timeline information.

- The system displays the patient history chronologically.

Postcondition: The user can review the patient's visit history.

### 3.2.4 Use Case 3 – Retrieve Allergy History

Actor: User

Main Flow:

- The user selects a patient.

- The user requests allergy history.

- The backend retrieves documented allergy records.

- The system displays the retrieved information.

Postcondition: The user can review documented allergy information.

## 3.3 Functional Requirements

Functional requirements define the services and capabilities that the system must provide.

| ID | Functional Requirement |
| --- | --- |
| FR-01 | The system shall allow users to select a patient record. |
| FR-02 | The system shall allow users to submit questions about patient records. |
| FR-03 | The system shall retrieve relevant chunks from ChromaDB. |
| FR-04 | The system shall generate grounded answers using retrieved evidence only. |
| FR-05 | The system shall display citations with generated answers. |
| FR-06 | The system shall display patient timeline information. |
| FR-07 | The system shall retrieve documented allergy history. |
| FR-08 | The system shall validate records before ingestion. |
| FR-09 | The system shall reject records that fail validation checks. |
| FR-10 | The system shall expose REST API endpoints through FastAPI. |
| FR-11 | The system shall provide a Streamlit-based user interface. |
| FR-12 | The system shall support patient-scoped retrieval. |
| FR-13 | The system shall store embeddings in ChromaDB. |
| FR-14 | The system shall support Docker-based local execution. |

## 3.4 Non-Functional Requirements

Non-functional requirements define the quality attributes and operational constraints of the system.

### 3.4.1 Performance Requirements

- Query responses should be returned within an acceptable time for demonstration purposes.

- Retrieval operations should support interactive usage without noticeable delays.

### 3.4.2 Reliability Requirements

- The system should provide consistent results for identical inputs.

- The system should remain stable during repeated demonstration sessions.

### 3.4.3 Usability Requirements

- The user interface should be simple and easy to navigate.

- Answers and citations should be displayed clearly and consistently.

### 3.4.4 Security Requirements

- The system should use synthetic data only.

- API keys and configuration values should be stored using environment variables.

### 3.4.5 Maintainability Requirements

- The system should follow a modular architecture.

- Components should be separated according to their responsibilities.

- Documentation should be maintained throughout development.

### 3.4.6 Reproducibility Requirements

- The system should support reproducible execution using Docker.

- Setup instructions should be documented clearly to allow local deployment.

# Conclusion

The AI Based Clinical Record Summarization System is a practical academic AI engineering project that demonstrates synthetic clinical record retrieval, grounded summarization, citation display, patient timeline retrieval, allergy history retrieval, and modular software development.

The project gives the team experience in data engineering, validation, RAG development, backend APIs, frontend integration, Docker-based reproducibility, testing, and demo planning. The fixed task distribution gives each member a clear technical responsibility and supports organized collaboration.

The value of the project is its focused and responsible design. It does not attempt to act as a real medical product. Instead, it demonstrates how documented records can be retrieved, summarized, and cited in an educational AI healthcare prototype.

As a DEPI graduation project, the system provides a strong opportunity to show applied AI engineering skills, project organization, responsible AI framing, and reliable demo execution.